Alpha AI Monitoring

Feature Development Checklist

Legend:    ☑ Developed / Live     ☐ Not yet developed / Planned

This document lists every capability shown in the Alpha AI Monitoring architecture. Checked items are currently developed and available in the product.

1. Endpoints (Windows / Linux / Servers)

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | Activity & journey tracking | App usage, web activity, session timeline |
| ☑ | Screen monitoring (authorized) | Live stream via WebRTC (with consent) |
| ☑ | System health (CPU, RAM, Disk) | Hardware specs + basic metrics collected |
| ☑ | DLP enforcement — USB block | USBSTOR block via Windows service |
| ☐ | DLP enforcement — Website filtering | Planned (P2+) |
| ☐ | DLP enforcement — Software / upload control | Planned (P2+) |
| ☐ | Malware detection & file scanning | Not started (ClamAV / YARA planned) |
| ☐ | Server log collection (Windows/Linux) | Not started |
| ☐ | Remote support client (UltraViewer-style) | Not started |
| ☑ | Encrypted connection + device identity | DeviceAuth + encrypted config |

2. SaaS Backend & API Layer

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | Authentication & RBAC | JWT + role-based module permissions |
| ☑ | Telemetry Ingestion | All client sync endpoints live |
| ☑ | Policy Service (DLP) | Rules, publish, versioned policy bundles |
| ☐ | Tenant Management (multi-org billing) | Single-tenant today |
| ☐ | Threat Intelligence (malware DB, reputation) | Not started |
| ☐ | Support & Session Manager (remote sessions) | Not started |

3. Data & Processing Layer

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | Relational Database (PostgreSQL) | Full schema + migrations |
| ☑ | Event Processing (normalize, store) | Sync + session lifecycle sweep |
| ☐ | AI threat detection & risk scoring | Not started |
| ☐ | Secure Object Storage (screenshots / files) | Limited / not primary path |
| ☐ | Log & Audit Storage (OpenSearch / SIEM) | Basic logs only |

4. SaaS Admin Dashboard

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | Live Monitoring (streams + presence) | Multi-tile + theater mode |
| ☑ | DLP Management (rules, alerts, Shadow IT) | CRUD + Publish + triage |
| ☑ | Employee & Device management | Lifecycle, remove device, specs |
| ☑ | Time & Attendance / Shifts / Timesheets | Present / Late / Absent logic |
| ☑ | Activity reports (apps, web, timeline) | App Usage + Web Activity + Insights |
| ☐ | Server Log Monitoring | Not started |
| ☐ | Threat & Malware Center | Not started |
| ☐ | Remote Support console | Not started |
| ☐ | AI-generated insights & advanced analytics | Basic insights only |

5. Security & DLP Enforcement Flow

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | Policy Engine (device / group policies) | DLP rules + publish |
| ☑ | Endpoint Enforcement — USB control | Live on Windows |
| ☐ | Endpoint Enforcement — Website / Software / Upload / Clipboard | Planned |
| ☐ | File & Threat Scanning (hash, YARA, sandbox) | Not started |
| ☐ | Event Correlation (AI) | Not started |
| ☑ | Incident Response (alerts + triage) | DLP alert inbox + history |
| ☑ | Dashboard & Reports (real-time alerts) | Live for DLP + activity |

6. Advanced Features (from architecture)

| Status | Feature | Notes |
| --- | --- | --- |
| ☑ | AI-Powered Analytics — Workload & productivity | Hours insights + productivity mix |
| ☐ | Behavior anomaly detection | Not started |
| ☐ | Server Log Monitoring & Attack Detection | Not started |
| ☐ | Malware & Malicious File Detection | Not started |
| ☐ | UltraViewer-style Remote Support | Not started |
| ☑ | Server / Endpoint Health Monitoring | Device hardware + status |
| ☑ | DLP + basic data controls | USB + policy versioning |
| ☐ | Full Data Classification (Public/Internal/Confidential) | Not started |
| ☑ | Security & Compliance — Zero-trust device auth | Device tokens + protected uninstall |
| ☑ | MFA / RBAC / Encryption / Audit logs | RBAC live; audit partial |
| ☐ | Privacy & data retention controls (advanced) | Basic retention only |

Summary

Developed today: Core employee monitoring (apps, web, timeline), live screen preview, device lifecycle, time & attendance, DLP (USB + policy + alerts + protected uninstall), RBAC, and the full admin dashboard for these areas.

Still planned / roadmap: Full website & upload blocking, malware scanning, server log / SIEM monitoring, remote support, multi-tenant billing, and advanced AI threat scoring.

Prepared for leadership  •  Alpha AI Monitoring  •  October 2026